## Slide 1: Task Management Application
Team: Edwin Vazquez, Ethan Fulghum, Omari Richardson, Zeyu Xie
Course: COM-430 Software Engineering
Professor Brian Holbert
Fall 2025

## Slide 2: Agenda
Problem & Motivation
Project Goals
Team Roles
Six Thinking Hats
Scope & Features
Architecture & Data
Agile & Communication
Risks & Schedule
Lessons & Future
Q&A

## Slide 3: Problem & Motivation
Teams lack centralized tools for task organization.
Goal: Create an easy-to-use task management system to support collaboration, tracking, and reporting.

## Slide 4: Project Goals
Develop a multipurpose task manager.
Offer reminders, compatibility with other apps.
Provide reporting and analytics tools.
Improve team productivity and task visibility

## Slide 5: Team & Roles
Account Manager – Omari Richardson
Coder – Zeyu Xie
Release Manager – Edwin Maldonado
Tester – Ethan Fulghum
All team members contribute across roles

## Slide 6: Six Thinking Hats Framework
White Hat: Data-driven decisions
Yellow Hat: Optimistic benefits
Black Hat: Identify problems
Red Hat: Intuition and emotions
Green Hat: Creative solutions
Blue Hat: Strategic control

## Slide 7: Project Scope & WBS
Week 1: Define scope and risks
Week 2: Timeline and planning
Week 3: Modeling & infrastructure
Weeks 4–5: Coding & testing
Weeks 6–7: Presentation

## Slide 8: Key Features (1)
Authentication & Login
Dashboard for navigation
Task creation & management
Reminders & task tags

## Slide 9: Key Features (2)
Reporting & analytics
Messaging & collaboration
Premium tier features (storage, support)
Notifications

## Slide 10: Architecture & Infrastructure
Development → Testing → Staging → Production
Tools: GitHub, Docker, Jenkins, OpenShift

## Slide 11: Data Dictionary Highlights
User Record (credentials, profile)
Task Record (details, priority)
Report Record (analytics)
Payment Record (subscription)
Comment Record (team communication)

## Slide 12: System Diagrams
Context Diagram – External entity interaction
UML Diagram – System structure
Use Case Diagram – User interactions
Infrastructure Diagram – Deployment flow

## Slide 13: Agile & Jira Process
Jira board for backlog and sprints
Planning Poker using Fibonacci sequence for story points
Sprint goals defined per feature

## Slide 14: Communication Plan
Discord for asynchronous communication
Text channel used for feature discussion and coordination across time zones

## Slide 15: Risk Management
Key Staff Turnover
Schedule Delays
Security Vulnerabilities
Scope Creep
System Bugs

## Slide 16: Schedule & Timeline
Gantt chart used to track milestones
Aligns with WBS & sprints

## Slide 17: Challenges & Lessons Learned
State management complexity
Testing flow adjustments
UI consistency
Importance of documentatio

## Slide 18: Future Roadmap
Backend API integration
Real-time messaging
Security enhancements
Advanced analytics & reporting

## Slide 19: Conclusion
Functional front-end prototype achieved
Strong team coordination via Discord
Ready for backend integration and scaling.

## Slide 20: Q&A / Contact
Thank you!
GitHub: github.com/363124436/Task-management-application
Jira Board: TMA Project
Discord Collaboration: #task-mgmt-team